# NewEra365 — Developer Brief

Project: CSL-NE365-2026-Q2  |  Date: June 2026

This document covers two areas:
Part A — Homepage improvements based on client feedback
Part B — CMS codebase audit: breaking issues & missing pieces

PART A — Homepage: Client Feedback Action Items

# Overview

The following action items are derived from client feedback on the current homepage. The homepage structure and components are already built. Most changes are copy updates, styling tweaks, and section reordering — not new builds.

Quick context on existing structure: The homepage already has HeroSection, TrustStrip, StatsSection, ThreeStepsSection, MarketsSection, FeaturesSection, TestimonialsSection, ArbitrageSection, CtaBanner, and Footer — all CMS-driven. The issues are largely around copy strength, visual hierarchy, and CMS data not yet populated.

## 1. Open Account CTA — Needs to Be More Dominant

The primary business objective of the homepage is to drive account registrations. The current hero CTA structure is technically correct but the copy and header label don't reinforce this clearly enough.

#### Action 1.1 — Update Hero Headline and Subheadline Copy

| Item | Detail |
| --- | --- |
| File | packages/ui/src/components/HeroSectionDemo.tsx |
| Current kicker | "Crafted by pro traders" — reads internal, not visitor-facing |
| Suggested kicker | "Trusted by Traders Worldwide" |
| Suggested headline | "Start Trading Global Markets with a Trusted Broker" |
| Suggested subheadline | "Open your live account in minutes and access Forex, Metals, Indices, Stocks and Crypto." |
| Priority | P1 — Critical |

#### Action 1.2 — Change Header Button Label

| Item | Detail |
| --- | --- |
| File | packages/ui/src/components/HeaderDemo.tsx |
| Current label | "Get Started" |
| Change to | "Open Account" |
| Why | Aligns the header CTA with the hero CTA intent; removes ambiguity |
| Priority | P1 — Critical |

#### Action 1.3 — Replace Spec Chips with Trust Signals

| Item | Detail |
| --- | --- |
| File | packages/ui/src/components/HeroSectionDemo.tsx |
| Current chips | Spread / Leverage / Execution specs — relevant only to experienced traders |
| Change to | "Regulated" / "Instant Execution" / "24/5 Support" — hooks for all visitor types |
| Priority | P3 — Medium |

## 2. Trading Widget — Needs Clearer Labels

The hero chart card (HeroChartCard.tsx) is a custom-built animated SVG card — not a real TradingView embed. It already has a bottomLabel prop and a pulsing "LIVE" badge. The issue is it looks decorative without clear context labels.

#### Action 2.1 — Add Context Labels to Chart Card

| Item | Detail |
| --- | --- |
| File | packages/ui/src/components/HeroChartCard.tsx |
| Change 1 | Populate the existing bottomLabel prop with: "Live Market Movement — Powered by MT5" |
| Change 2 | Add a visible card title label above the chart: "EUR/USD — Live Price" |
| Change 3 | Increase price display font size from text-sm to text-base or larger |
| Priority | P2 — High |

#### Action 2.2 — Improve Card Contrast

| Item | Detail |
| --- | --- |
| File | packages/ui/src/components/HeroChartCard.tsx |
| Change | Increase border opacity from border-white/[0.12] to border-white/[0.22] so the card is visually distinct from the page background in dark mode |
| Priority | P2 — High |

## 3. USP / "Why Newera" Section — Needs Stronger Copy and Earlier Placement

The FeaturesSection component already exists with 4 feature cards and a 7-item USP checklist. The problems are: (1) the section headline is too generic, (2) the checklist items may not match the client's required USPs, and (3) the section appears too deep in the page.

#### Action 3.1 — Update Section Headline

| Item | Detail |
| --- | --- |
| File | packages/ui/src/components/FeaturesSection.tsx |
| Change headline to | "Why Traders Choose Newera" |
| Priority | P2 — High |

#### Action 3.2 — Update USP Checklist Items

| Item | Detail |
| --- | --- |
| File | packages/ui/src/components/FeaturesSection.tsx |
| Required checklist items | 1. Fast Withdrawals 2. Ultra-Low Spreads 3. MT5 Trading Platform 4. Dedicated Relationship Managers 5. Multilingual Support 6. Regulated Liquidity Partners 7. Negative Balance Protection |
| Priority | P2 — High |

#### Action 3.3 — Move FeaturesSection Higher in Page Order

| Item | Detail |
| --- | --- |
| File | apps/web/src/app/[locale]/page.tsx |
| Current order | Ticker → Hero → TrustStrip → Stats → ThreeSteps → Markets → Features → Testimonials → Arbitrage → CTA |
| New order | Ticker → Hero → TrustStrip → Features → Stats → ThreeSteps → Markets → Testimonials → Arbitrage → CTA |
| Why | Most visitors won't scroll past the third section. USPs need to appear before the 3-step journey. |
| Priority | P2 — High |

## 4. Account Opening Journey — Already Built, Just Needs Copy Check

The ThreeStepsSectionDemo component already exists with animated connectors and a scroll-coupled stepper. No code rebuild needed.

#### Action 4.1 — Verify Step Copy

| Item | Detail |
| --- | --- |
| File | packages/ui/src/components/ThreeStepsSectionDemo.tsx |
| Check | Confirm section headline reads: "Open an Account in 3 Easy Steps" |
| Check | Confirm step labels read: Register Online → Verify Your Identity → Fund & Start Trading |
| Priority | P4 — Low |

## 5. Social Proof — Components Built, CMS Data Missing

Three social proof components already exist: TrustStripDemo (partner logos), StatsSectionDemo (KPI counters with CountUp animation), and TestimonialsSection (client quotes with 4.8/5 rating). These render placeholder/empty states when CMS data is not populated.

#### Action 5.1 — Populate CMS Data (Content Task, Not Code)

| CMS Location | What to Enter |
| --- | --- |
| CMS → Site Settings → KPI Stats | Real numbers: active traders, years of operation, executions/day, uptime % |
| CMS → Site Settings → Social Proof Logos | Partner logos, regulator logos, media mentions |
| CMS → Testimonials (or Site Settings) | Real client quotes with author name, role, rating |
| Priority | P1 — Critical (launch blocker) |

## 6. Footer — Component Built, CMS Data Missing

The Footer.tsx component already renders: social links, 4-column nav grid, contact block (email, phone, address, hours, live chat), payment method badges, regulatory disclosure, risk warning, and copyright. This is complete code. The issue is CMS fields are empty.

#### Action 6.1 — Populate CMS Footer Data (Content Task, Not Code)

| CMS Location | What to Enter |
| --- | --- |
| CMS → Site Settings → Contact Details | Email, phone, address, support hours |
| CMS → Site Settings → Social Media | Facebook, X, LinkedIn, Instagram, YouTube, Telegram, TikTok URLs |
| CMS → Site Settings → Footer Columns | Navigation headings + links for each column |
| CMS → Site Settings → Risk Disclaimer | Full legal risk warning text (EN + AR) |
| CMS → Site Settings → Regulatory Disclosure | Company registration details, regulator name/number |
| CMS → Payment Methods | Add Visa, Mastercard, bank transfer, e-wallet logos |
| Priority | P1 — Critical (launch blocker) |

## 7. Market Ticker — Reduce Speed by Showing Fewer Instruments

The ticker uses TradingView's official Ticker Tape widget. Speed is not configurable via any parameter — TradingView controls it. The only way to slow the effective scroll speed is to reduce the number of instruments shown.

#### Action 7.1 — Reduce Ticker Instruments from 5 to 3

| Item | Detail |
| --- | --- |
| File | packages/ui/src/components/TradingViewTicker.tsx |
| Current | EUR/USD, Gold, GBP/USD, S&P 500, Bitcoin (5 instruments) |
| Reduce to | EUR/USD, Gold, S&P 500 (3 instruments) — fewer items = slower effective scroll |
| Priority | P3 — Medium |

## 8. EN vs AR Layout Parity

The RTL (Arabic) layout is handled via dir() from @newera365/types. Some visual inconsistencies exist between English and Arabic versions.

#### Action 8.1 — Audit Hero Chart Card in RTL

| Item | Detail |
| --- | --- |
| File | packages/ui/src/components/HeroChartCard.tsx |
| Check | The 3D tilt uses mouse X/Y coordinates. Verify it works correctly in RTL layout where the card may appear on the left side. |
| Check | Floating price chips use absolute positioning — confirm none overflow or misalign in RTL. |
| Priority | P3 — Medium |

#### Action 8.2 — Check Arabic CTA Button Width

| Item | Detail |
| --- | --- |
| File | packages/ui/src/components/HeroSectionDemo.tsx |
| Check | Arabic button text is typically wider. Verify px-8 padding on the primary button still looks correct with the Arabic label "فتح حساب حقيقي". Increase padding or use min-w if text wraps. |
| Priority | P3 — Medium |

## Part A — Prioritised Summary

| Priority | # | Action | File | Type |
| --- | --- | --- | --- | --- |
| P1 | 1.1 | Update hero headline and subheadline | HeroSectionDemo.tsx | Code / Copy |
| P1 | 1.2 | Header button → "Open Account" | HeaderDemo.tsx | Code / Copy |
| P1 | 5.1 | Populate KPI stats, logos, testimonials in CMS | CMS Admin | Content |
| P1 | 6.1 | Populate footer: contact, social, legal, payment methods | CMS Admin | Content |
| P2 | 2.1 | Add "Live Market Movement — Powered by MT5" label to chart card | HeroChartCard.tsx | Code |
| P2 | 2.2 | Increase chart card border contrast | HeroChartCard.tsx | Code |
| P2 | 3.1 | Update FeaturesSection headline → "Why Traders Choose Newera" | FeaturesSection.tsx | Code / Copy |
| P2 | 3.2 | Update USP checklist to 7 client-specified items | FeaturesSection.tsx | Code / Copy |
| P2 | 3.3 | Move FeaturesSection earlier in page order | page.tsx | Code |
| P3 | 1.3 | Replace spec chips with trust signals | HeroSectionDemo.tsx | Code |
| P3 | 7.1 | Reduce ticker from 5 to 3 instruments | TradingViewTicker.tsx | Code |
| P3 | 8.1 | Audit HeroChartCard in RTL layout | HeroChartCard.tsx | Code / QA |
| P3 | 8.2 | Check Arabic CTA button width / padding | HeroSectionDemo.tsx | Code / QA |
| P4 | 4.1 | Verify 3-step section copy is correct | ThreeStepsSectionDemo.tsx | Copy check |

PART B — CMS Audit: Breaking Issues & Missing Pieces

# Overview

A full end-to-end audit was run across all 24 collections, the SiteSettings global, all 10 custom endpoints, the email layer, migrations, and build tooling. Below are the findings grouped by severity.

What passed cleanly: All 24 collections are present and registered. All Payload v2 API call signatures are correct. All async/await is correct. No unhandled promise rejections. Email layer (ZeptoMail SMTP via mailer.ts) is correctly wired. Access controls, localization, hooks, and admin component references are all correct.

## 1. Build-Breaking — TypeScript Errors in Maintenance Script

#### Issue

src/scripts/dedupe-analyst-calls.cts has 6 TypeScript errors. This script is written in CommonJS (require()) for Node native TS-stripping compatibility, but this strips the type signatures from the pg module — making generic query<T>() calls and untyped reducer params fail tsc.

| Line | Error Code | Description |
| --- | --- | --- |
| 55 | TS2347 | client.query<{symbol, copies}>() — untyped generic call on CommonJS pg import |
| 63 | TS7006 | Reducer parameter n implicitly has type any |
| 63 | TS7006 | Reducer parameter r implicitly has type any |
| 64 | TS7006 | Reducer parameter n implicitly has type any |
| 64 | TS7006 | Reducer parameter r implicitly has type any |
| 76 | TS2347 | client.query<{n: string}>() — untyped generic call |

#### Impact

Blocks npm run build and npm run type-check entirely. CI will fail on every push.

#### Fix

Add explicit types to the two reducer callbacks and cast the query result:

before.rows.reduce((n: number, r: {copies: string}) => n + Number(r.copies), 0)

And for the untyped generic calls, either cast the result with as or remove the generic and use explicit row typing after the call.

| File | Severity | Type |
| --- | --- | --- |
| src/scripts/dedupe-analyst-calls.cts | CRITICAL — Build Blocker | Code Fix |

## 2. Missing Database Column — mt5SyncEnabled

#### Issue

The mt5SyncEnabled field (the master MT5 on/off switch) is defined in src/globals/SiteSettings.ts:17 as a checkbox with default true. However, Migration 002 adds mt5_api_endpoint, mt5_api_key, and mt5_refresh_interval_secs to site_settings but does not add mt5SyncEnabled.

#### Impact

The /api/mt5/instruments endpoint reads settings.mt5SyncEnabled via payload.findGlobal(). If the column is absent, Postgres returns a 500 error on every MT5 instruments request — which also breaks the homepage markets widget.

#### Fix

Run this SQL against the Neon database (or add it to a new migration file 005_...):

ALTER TABLE site_settings ADD COLUMN IF NOT EXISTS "mt5SyncEnabled" boolean DEFAULT true;

| Field | File | Missing From | Severity |
| --- | --- | --- | --- |
| mt5SyncEnabled | src/globals/SiteSettings.ts:17 | All migration files | CRITICAL — Runtime 500 |

## 3. SiteSettings — Schema Gaps (Fields Defined, No DB Column)

#### Issue

SiteSettings has grown significantly since Migration 002 was written. Many fields defined in the global have no corresponding DB column in the main migrations/ folder. These are partially covered by scripts in src/scripts/ (specifically migrate-missing-columns.ts and migrate-testimonials-and-footer.ts), but it must be confirmed these have been run against the live Neon database.

#### Scalar fields with no column in migrations/ (covered by migrate-missing-columns.ts)

| Field Name | Used By | Impact if Missing |
| --- | --- | --- |
| socialProofHeadlineEn / Ar | Homepage trust strip | Heading can't save |
| ratingValue, ratingCountEn / Ar | Testimonials section rating | Rating can't save |
| regulatoryDisclosureEn / Ar | Footer | Regulatory text can't save |
| companyRegistrationEn / Ar | Footer | Company info can't save |
| liveChatUrl | Footer live chat button | Link can't save |
| analystInitials, analystName, analystTitle, analystUpdated | /research/analyst-chart page | Analyst profile broken |
| analystCommentaryEn / Ar | /research/analyst-chart page | Commentary can't save |
| riskDisclaimerEn / Ar | Footer | Risk disclaimer can't save |

#### Array tables with no migration in migrations/ (covered by migrate-testimonials-and-footer.ts)

| Array Field | Expected DB Table | Impact if Missing |
| --- | --- | --- |
| testimonials | site_settings_testimonials | Testimonials section blank / 500 on save |
| footerEn | site_settings_footer_en + nested links table | Footer nav columns blank / 500 on save |
| footerAr | site_settings_footer_ar + nested links table | Arabic footer nav blank / 500 on save |

#### Required Action

Confirm with the database that the following scripts have been run against the live Neon DB. If not, run them immediately:

- ts-node --transpile-only src/scripts/migrate-missing-columns.ts

- ts-node --transpile-only src/scripts/migrate-testimonials-and-footer.ts

| Severity | Type |
| --- | --- |
| CRITICAL — Runtime 500 if scripts not run | Database / Ops |

## 4. Missing Slug Unique Index — Promotions Collection

#### Issue

The Promotions collection uses slugField('title') which generates a slug on every document. Migration 001 created compound (slug, locale) unique indexes for all slug-bearing collections — but Promotions was added after Migration 001 was written and was never included.

#### Impact

Slug uniqueness is enforced only at the application layer. Two editors publishing simultaneously can create two promotions with the same slug and locale, causing frontend routing conflicts.

#### Fix

Add to a new migration file or run directly against Neon:

CREATE UNIQUE INDEX IF NOT EXISTS uidx_promotions_slug_locale ON promotions (slug, locale);

| Collection | Missing Index | Severity |
| --- | --- | --- |
| Promotions (promotions table) | uidx_promotions_slug_locale | HIGH — Data Integrity |

## 5. Collections with Tables Created by Scripts (Not migrations/)

#### Issue

Two collections have their DB tables created by standalone scripts rather than the official migrations/ folder. On a fresh database deployment, these tables will not exist and reads will 500.

| Collection | Script | Status |
| --- | --- | --- |
| AnalystCalls (analyst-calls) | src/scripts/migrate-analyst-calls-table.ts | Must confirm it has been run on Neon |
| CompanyMilestones (company-milestones) | src/scripts/migrate-company-milestones-table.ts | Must confirm it has been run on Neon |

#### Required Action

Confirm both tables exist in the Neon DB. If not, run:

- ts-node --transpile-only src/scripts/migrate-analyst-calls-table.ts

- ts-node --transpile-only src/scripts/migrate-company-milestones-table.ts

| Severity | Type |
| --- | --- |
| HIGH — 500 on fresh DB | Database / Ops |

## 6. Security Issues (Non-Breaking, Pre-Launch)

#### 6.1 — Newsletter Confirm Endpoint Has No Rate Limiting

| Item | Detail |
| --- | --- |
| File | src/endpoints/index.ts:586 |
| Issue | Every other endpoint has a rate limiter applied. GET /api/newsletter/confirm was missed — no limiter assigned. |
| Fix | Apply newsletterLimiter middleware to the confirm route (same pattern as subscribe/unsubscribe). |
| Severity | MEDIUM |

#### 6.2 — Token Comparison After DB Fetch Not Timing-Safe

| Item | Detail |
| --- | --- |
| Files | src/endpoints/index.ts:595–600 and :698–742 |
| Issue | The safeTokenCompare() function exists and is used for the health check token, but is not applied after the DB fetch for confirmToken and unsubscribeToken. After fetching the subscriber record, the retrieved token should be re-compared using safeTokenCompare. |
| Fix | After the payload.find() call returns a doc, add: if (!safeTokenCompare(token, doc.confirmToken as string)) return 400 before proceeding. |
| Severity | MEDIUM |

#### 6.3 — Webinar Registration TOCTOU Race Condition

| Item | Detail |
| --- | --- |
| File | src/endpoints/index.ts:1096–1128 |
| Issue | The duplicate check does find() then create() — two separate DB calls with a gap between them. Under concurrent requests, two registrations for the same email + webinar can both pass the duplicate check and both succeed. |
| Fix | Add a DB-level unique constraint on (email, webinar_id) in the webinar_registrations table and catch the constraint violation on create, returning the "already registered" response. |
| Severity | MEDIUM |

#### 6.4 — No TOTP Backup / Recovery Codes

| Item | Detail |
| --- | --- |
| File | src/auth/totp.ts |
| Issue | The TOTP 2FA implementation has no backup/recovery codes. If an admin user loses their authenticator app, they are locked out. Manual recovery requires direct DB intervention. |
| Fix | Generate 10 single-use recovery codes during 2FA setup, store as hashed values, allow them to be consumed one-time at login as an alternative to the 6-digit TOTP code. |
| Severity | MEDIUM — Usability / Admin Safety |

## 7. Low Priority

| # | Issue | File | Severity |
| --- | --- | --- | --- |
| 7.1 | Rate limiter in-memory fallback resets on every deploy — all rate limit counters clear during rolling restarts | src/endpoints/index.ts:108–119 | LOW |
| 7.2 | ZeptoMail / SMTP credentials validated lazily (on first email send, not at startup) — silent failure until first email is triggered | src/email/transport.ts | LOW |
| 7.3 | @payloadcms/plugin-cloud-storage listed in package.json as a dependency but never imported or used (Phase 3 / NE-027 work, not yet started) | apps/cms/package.json | LOW |
| 7.4 | No TOTP rate limiting — 6-digit codes (1M possibilities) can be brute-forced at the admin login without lockout | src/auth/totp.ts | LOW |

## 8. Scope Completeness — All Confirmed Present

The following were explicitly verified as in-scope and fully implemented:

| Item | Status |
| --- | --- |
| All 24 collections present and registered in payload.config.ts | PASS |
| AnalystCalls collection (non-localized, backs /research/analyst-chart) | PASS |
| CompanyMilestones collection (localized, backs /company/about timeline) | PASS |
| MediaPress collection (separate from CompanyContent, backs /company/media-press) | PASS |
| SiteSettings global with all MT5, contact, social, platform download, risk banner fields | PASS |
| All 10 custom REST endpoints implemented with correct collection slugs | PASS |
| All Payload v2 API call signatures correct | PASS |
| Email layer (ZeptoMail SMTP) — all 7 mailer functions correct | PASS |
| Access controls (admin-only for users, newsletter-subscribers, webinar-registrations) | PASS |
| Localization — text fields localized, enums/dates/numbers not localized | PASS |
| All collection hooks wired (slugField, seoFields, deriveAlphabeticalIndex, archivePreviousLegalVersion) | PASS |
| TOTP 2FA on admin users | PASS |
| Seed scripts for all collections | PASS |

## Part B — Action Summary

| Priority | # | Action | File / Location | Type |
| --- | --- | --- | --- | --- |
| CRITICAL | 1 | Fix 6 TypeScript errors in dedupe-analyst-calls.cts | src/scripts/dedupe-analyst-calls.cts | Code Fix |
| CRITICAL | 2 | Add missing mt5SyncEnabled column to site_settings table | Neon DB / Migration | DB Migration |
| CRITICAL | 3 | Confirm migrate-missing-columns.ts has been run on Neon (scalar SiteSettings fields) | src/scripts/migrate-missing-columns.ts | Ops / DB |
| CRITICAL | 4 | Confirm migrate-testimonials-and-footer.ts has been run on Neon | src/scripts/migrate-testimonials-and-footer.ts | Ops / DB |
| HIGH | 5 | Confirm migrate-analyst-calls-table.ts has been run on Neon | src/scripts/migrate-analyst-calls-table.ts | Ops / DB |
| HIGH | 6 | Confirm migrate-company-milestones-table.ts has been run on Neon | src/scripts/migrate-company-milestones-table.ts | Ops / DB |
| HIGH | 7 | Add uidx_promotions_slug_locale unique index to promotions table | Neon DB / Migration 005 | DB Migration |
| MEDIUM | 8 | Add rate limiter to GET /api/newsletter/confirm | src/endpoints/index.ts:586 | Code Fix |
| MEDIUM | 9 | Apply safeTokenCompare() after DB fetch for confirm and unsubscribe tokens | src/endpoints/index.ts:595, 698 | Code Fix |
| MEDIUM | 10 | Fix webinar registration TOCTOU race — add DB unique constraint on (email, webinar) | src/endpoints/index.ts:1096 + DB | Code + DB |
| MEDIUM | 11 | Add TOTP backup/recovery codes for admin lockout recovery | src/auth/totp.ts | Code |
| LOW | 12 | Rate limiter in-memory fallback resets on deploy | src/endpoints/index.ts:108 | Code |
| LOW | 13 | Validate SMTP credentials at startup, not lazily | src/email/transport.ts | Code |
| LOW | 14 | Add TOTP rate limiting on admin login attempts | src/auth/totp.ts | Code |
| LOW | 15 | Remove unused @payloadcms/plugin-cloud-storage from package.json (Phase 3) | apps/cms/package.json | Cleanup |

NewEra365 — CSL-NE365-2026-Q2  |  Prepared June 2026  |  Confidential