NewEra365 Website

Client Feedback — Consolidated Action Plan

Sources: “Improvements needs to be done on Website.docx” and “Content can be added in website.docx” · Prepared 10 July 2026

# Summary

Of the roughly 35 requests across both documents: about one third is already built on the current site (the client may have reviewed an older build), one third is genuine new work (homepage funding strip, trading-conditions table, compare-yourself section, partner logos, testimonial enrichment, FAQ expansion, footer legal pages), and a handful conflict with the agreed design language (hover-lift cards, glow buttons, emoji icons) and should be reinterpreted within it rather than implemented literally.

Status legend

| NEW BUILD | New code / section to build. |
| --- | --- |
| CONTENT / CLIENT INPUT | Built or trivial to wire; blocked on content, assets, or confirmation from the client. |
| ALREADY BUILT | Exists on the current live build; demo it to the client. |
| PUSHBACK / REINTERPRET | Conflicts with the agreed design language (DESIGN.md); propose the on-brand equivalent. |
| DECISION NEEDED | Needs a call from you / the client before work starts. |

# Decisions needed from the client first

- Hero direction: keep the new animated gradient, or switch to a Bybit/Exness-style trading dashboard visual? (The hero image was replaced with a moving gradient on 9 July; do not touch again until this is decided.)

- Confirm trading-condition values before they are published: spread from 0.0 pips, leverage 1:500, margin call 100%, stop out 30%, hedging/scalping/EAs allowed.

- Confirm stat claims (compliance-sensitive): $10B+ monthly volume, 5,000+ active traders, 99.98% execution success, 10+ countries.

- Deliverables from the client: partner logo files (all four categories), legal copy for AML / Refund / Cookie Policy / Trading Hours, 20+ real FAQ answers, testimonial details (photo, country, profession, experience).

- Mobile app section: there is no mobile app today, so this section is skipped unless the client confirms one exists.

# Doc 1 — “Improvements needs to be done on Website”

## A. Changes to make

- Hero copy + trust-badge row  [NEW BUILD]

Emotional headline (“Trade Smarter. Trade Faster. Trade Without Limits.” or “Built for Modern Traders”), a one-line description, large CTAs, then a stat row directly under the CTAs: ★ Trusted by 5,000+ traders · 2000+ instruments · 24/7 support · 1:500 leverage · fast withdrawals. The stat row is the genuinely new part.

- Hero visual  [DECISION NEEDED]

Client wants a professional dashboard / laptop / chart composition like Bybit, IC Markets, Exness, ThinkMarkets. Conflicts with the just-shipped animated gradient — see Decisions.

- Navigation icons  [NEW BUILD]

Small icons on the header dropdown items (Trade, Platforms, Markets, Learning, Support).

- Pricing card badges  [NEW BUILD]

Add a “Most Popular” / “Recommended” badge to the highlighted account card. The Raw column is already visually highlighted; this adds a label.

- Footer enrichment  [CONTENT / CLIENT INPUT]

Add Trading Hours, Risk Disclosure, AML, Privacy, Refund, Cookie Policy, License, Registered Office, social icons. Footer is CMS-driven and registered office + core legal already exist; AML / Refund / Cookie documents need legal copy from the client.

- Psychology / copy pass  [NEW BUILD]

Shift messaging from “what we offer” to “why trade here” across key sections: trade with confidence, built for serious traders, transparent pricing, trusted worldwide.

- Trust-score checklist  [NEW BUILD]

Verify the security band covers all six: segregated client funds, negative balance protection, multi-layer security, fast withdrawals, institutional liquidity, 99.9% uptime. Likely a copy tweak.

## B. Already built — demo the current build to the client

- Testimonials (“I don’t remember seeing”) — live CMS-driven carousel on the homepage.

- Trust / partners section — PartnersSection shipped 9 July, CMS-driven.

- Light-green background instead of pure white — the paper #F2F5F3 light mode + white bordered cards is exactly the requested rhythm.

- Animations (fade / slide / counters) — rise-in entrance sweep and CountUp counters are already site-wide.

- Animated dashboard — the hero terminal already ticks live.

## C. Conflicts with the agreed design language

- Hover-lift cards, floating effects, glow buttons, stronger shadows  [PUSHBACK / REINTERPRET]

All directly violate the design canon already agreed with the client (cards never levitate on hover; glow-pulse was removed in a previous feedback round). Reinterpret as border/shadow definition on hover + button press with active:scale — which already exists.

- Emoji icons (lightning, shield, card, globe)  [PUSHBACK / REINTERPRET]

The site deliberately uses drawn SVG glyphs, not emoji. Offer larger SVG icons instead.

# Doc 2 — “Content can be added in website” (20 sections)

## A. Genuinely new sections

- Funding methods on the homepage (#4)  [NEW BUILD]

Exists at /trade/funding but not on the homepage. New strip: payment icons (Visa, MasterCard, Bank Transfer, Crypto, USDT, Wallets) + “Fast Deposits / Fast Withdrawals / Zero Hidden Charges”. Client calls it a huge trust booster.

- Trading conditions table (#5)  [NEW BUILD]

Spread from 0.0 pips, leverage up to 1:500, market execution, margin call 100%, stop out 30%, hedging / scalping / EAs allowed. No such table exists anywhere; fits the homepage or /trade/accounts. Values must be confirmed by the client first.

- “Compare Yourself” checklist (#16)  [NEW BUILD]

A ✓-list against trader expectations (lower spreads, fast withdrawals, no hidden fees, modern platform, professional support, multiple markets, advanced tools). Small new section.

- Client journey, 5 steps (#12)  [DECISION NEEDED]

Register → Verify → Deposit → Trade → Withdraw with icons. The current section has 3 steps; decide whether to extend it to 5 or keep as-is.

- Platform comparison matrix (#11)  [NEW BUILD]

Mobile / Desktop / Web feature grid (charts, indicators, one-click trading, alerts). Partially covered by the platform page redesign; verify and fill the gap.

- Homepage newsletter block (#19)  [NEW BUILD]

The /newsletter page exists; add a homepage teaser (daily insights, economic events, trading tips, weekly outlook + email box).

- Missing tools (#6)  [DECISION NEEDED]

/tools already has margin/pip/swap calculators, pivot/profit/fibonacci, economic calendar, watchlist, spread comparator. Missing from the client’s list: currency converter, trading signals, trading hours, market holidays. Decide which to add.

## B. Content asks — no code, needs client input or content production

- Partner logos with real names (#13)  [CONTENT / CLIENT INPUT]

Client finally provided the lists — Liquidity: Scope Markets, Finalto, Equity, Amana, B2Broker, LMAX, MAZI Finance, Spectre Global, Blueberry, CMS Prime. Technology: FXCubic, Centroid, Tool For Broker. Payments: Cregis, Epayme. Data: Think Huge Limited, Centroid. PartnersSection is already built and CMS-driven; this is a seed/content task once logo files arrive.

- FAQ: minimum 20 questions (#14)  [CONTENT / CLIENT INPUT]

The /support FAQ exists; needs 20+ real Q&As written in EN + AR (account opening, leverage, withdrawals, minimum deposit, negative balance, swap, commission, margin, stop out, demo).

- Testimonial enrichment (#15, both docs)  [CONTENT / CLIENT INPUT]

Add photo, country, profession, and trading experience to the CMS testimonial fields, plus realistic quotes. Small schema change + content.

- Learning Centre articles (#7)  [CONTENT / CLIENT INPUT]

The education hub exists; the specific beginner articles need writing: How Forex Works, What is Margin, What is Leverage, Reading Candlesticks, Risk Management, Technical Analysis, Trading Psychology, Platform Tutorials.

- Daily market analysis (#8)  [CONTENT / CLIENT INPUT]

The /research feed exists; daily Gold / USD / EURUSD / NASDAQ / Bitcoin / Crude outlooks are an editorial cadence commitment, not code.

- Stat numbers confirmation (#3)  [CONTENT / CLIENT INPUT]

Animated counters exist; the client must confirm the actual claims ($10B+ monthly volume, 5,000+ traders, 99.98% execution) since these are compliance-sensitive.

## C. Already built

- Trade Global Markets cards (#1) — markets section with category art cards (Forex, Commodities, Indices, Crypto CFDs, Shares).

- Why Traders Choose / benefits (#2) — FeaturesSection, built from the client’s own six-USP deck.

- Animated counter statistics (#3) — stats section with CountUp.

- Security section (#10) — SecurityTrustBand.

- Story-driven “Why NewEra” (#9) — at most a copy-tone tweak on existing sections.

- Per-section CTAs (#17) and final CTA with large background (#20) — the CTA ink-band already closes every page.

## D. Not applicable

- Mobile app section (#18)  [DECISION NEEDED]

There is no mobile app (the /platform/mobile page was removed for exactly this reason). Skip unless the client confirms an app exists.